## Slide 1: Agile Development

## Slide 2
Principles, patterns and practices are important, but it’s people that make them work.
Many of us have lived through the nightmare of a project that no process to guide it.
The lack of effective process lead to unpredictability, repeated error and wasted effort.
On the other hand a huge cumbersome process can impedes our ability to get anything done.

## Slide 3: The Agile Alliance.
In early 2001, motivated by the observation that software teams in many corporations were stuck in a quagmire of ever-increasing process, a group of industry experts met to outline the values and principles that would allow software team work quickly and respond to change.

## Slide 4: The Manifesto of the Agile Alliance
We are uncovering better ways of developing software by doing it and helping others do it. Through this work we have come to value.
  Individuals and interactions over processes and tools.
  Working software over comprehensive documentation.
  Customer collaboration over contract negotiation.
  Responding to change over following a plan.
  That is, while there is value in the items on the right, We value the items in the left more.

## Slide 5: Individuals and interactions over processes and tools
  People are the most important ingredient of the success.
  A stronger player may be an average programmer, but someone who well work with others.
  A good process will not save the project from failure if the team doesn’t have strong players.
  The right tools can be very important to success.
  Compilers, IDEs, source code control system, etc. all are vital to proper functioning of a team of developers.
  Choose simple tools, Instead of choosing the top-of-the-line, complex tools, find a simple one and use it
  Remember, building the team is more important than building the environment. Try to create the team and let the team configure the environment on the basis of the need.

## Slide 6: Working software over comprehensive documentation
  Huge software documents take a great deal of time to produce and even more time to keep in sync with the code.
  Documents need to be short and pursuit.
  By “salient”, I mean it should discus the overall design rational and structure document.
  If all we have is a short rational and structure document, how do we train new team members to work on the system?

## Slide 7: how do we train new team members to work on the system?
  The two documents that are the best at transferring information to the new team member are the code an the team.
  There is no faster and more efficient way to transfer that information to others than human-to-human interaction.

## Slide 8: Martin’s first law of documentation
  Produce no document unless its need immediate and significant.

## Slide 9: Customer collaboration over contract negotiation
  You cannot write a description of the software you want and then have someone develop it on a fixed schedule for a fixed price.
  Successful projects involve customer feedback on a regular frequent basis.
  A contract that specifies the requirements, schedule and cost of a project is fundamentally flawed.

## Slide 10: Responding to change over following a plan
  It is the ability to respond to change that often determines the success or failure of a software project.
  We cannot planned very far into the future, because:
  The Business environment is likely to change, causing the requirements to shift
  Customers are likely to alter the requirements once they see the system start to function.
  Even if we know the requirements, and we are sure the won’t change, we are not very good at estimating how long it will take to develop them.

## Slide 11: Better planning strategy
  A better planning strategy is to make detailed plans for the next two weeks, very rough plans the next three month, and extremely crude plans beyond that.

## Slide 12: Agile principles
  1- Our highest priority is to satisfy the customer through early and continuous delivery of valuable software.
  We strive to deliver rudimentary system within the first few weeks of the start of the project. Then, we strive to continue to delivers systems of increasing functionality every two weeks.

## Slide 13: Agile principles
  2- Welcome changing requirements, even late in development. Agile processes harness change for the customer’s competitive advantage.
  We should keep the structure of software flexible so that when requirements change, the impact to the system is minimal. We will learn the principles and patterns of object oriented design that help us to maintain this kind of flexibility.

## Slide 14: Agile principles
  3- Deliver working software frequently, from a couple of weeks to a couple of month, with a preference to the shorter time scale.
  We are not content with delivering bundles of documents or plans.
  Our eye is on the goal of delivering software that satisfies the customers’ needs.

## Slide 15: Agile principles
  4- Business people and developers must work together daily throughout the project.
  In order for a project to be agile, there must be significant and frequent interaction between the customers, developers and stakeholders.

## Slide 16: Agile principles
  5- Build project around motivated individuals. Give them the environment and support the need, and trust them to get the job done.
  An agile project is one in which people are considered the most important factor of success.

## Slide 17: Agile principles
  6- The most efficient and effective method of conveying information to and within a development team is face-to-face conversation.
  The primary mode of communication is conversation. Documents may be created, but there is no attempt to capture all project information in writing.
  An agile project team does not demand written specs, written plans or written designs.

## Slide 18: Agile principles
  7- Working software is the primary measure of progress.
  Agile team don’t measure their progress in terms of phase that they are in or by the amount of infrastructure code they have created.
  They are 30% done when 30% of the necessary functionality is working.

## Slide 19: Agile principles
  8- Agile processes promote sustainable development. The sponsors, developers, and users should be able to maintain a constant pace indefinitely.
  The agile team does not take off at full speed and try to maintain that speed for duration. Rather they run at a fast, but sustainable, pace.
  They work at a rate that allows them to maintain the highest quality standards for the duration of the project.

## Slide 20: Agile principles
  9- Continuous attention to technical excellence and good design enhances agility.
  High quality is the key to high speed. The way to go fast is to keep the software as clean and robust as possible.
  They don’t make messes and then tell themselves they'll clean it when they have more time.

## Slide 21: Agile principles
  10- Simplicity—the art of maximizing the amount of work not done—is essential

## Slide 22: Agile principles
  11- The best architectures, requirements, designs emerge from self-organizing teams.
  An agile team is a self-organizing team. Responsibilities are not handed to individuals team members from the outside.
  Responsibilities are communicated to the team as whole, and the team determines the best way to fulfill them.

## Slide 23: Agile principles
  12- At regular intervals, the team reflects on how to become more effective, then tunes and adjusts it’s behavior accordingly.
  An agile team is a self-organizing team. Responsibilities are not handed to individuals team members from the outside.
  Responsibilities are communicated to the team as whole, and the team determines the best way to fulfill them.